Meeting Minutes

| Date | Apr 15, 2024 | Time (EST) | 11:00 AM | Location | Online via Google Meet |
| --- | --- | --- | --- | --- | --- |
| Meeting Name | Weekly status meeting |  |  |  |  |
| Participants | Tuan, Michael, John, Juanita, Shay, Sachin, Surya, Jeffin |  |  |  |  |
| Agenda | TDD Review |  |  |  |  |
| Action Items & Open Issues |  |  |  | Owner | Timelines/ETA |
| ACTION: Move Reference PO number as a separate line below Account Number |  |  |  | Surya | Apr 16th |
| ACTION: Support contract# in the footer was picking incorrect value. Team to fix and merge the correct value |  |  |  | Surya | Apr 17th |
| ACTION: Send sign off for Sprint 1 |  |  |  | Shay | Apr 15th |
| ACTION: Add recording on Row 12 of Feedback sheet |  |  |  | Jeffin | Done |
| ACTION: Cancel Apr 17th and 22th call and schedule Sprint 2 Demo call on Apr 26th |  |  |  | Jeffin | Done |