Statement of Work

prepared for

Sales Cloud + Partner Portal Implementation

# Version History

Document Author

| Date | Author | Version | Change Summary |
| --- | --- | --- | --- |
| 24/11/2025 | Saumil Upadhyay | 1.0 | Draft (Internal Version) |
| 24/11/2025 | Sourav Bhattacharya | 2.0 | Scope of Work - Customer Version |

# Table of Contents

1. Project Scope	3

1.1 Background	3

1.2 Scope of Work	5

1.2.1 Partner Portal Scope	5

1.2.2 Training Scope	10

1.2.3 Out of Scope	11

1.3 Delivery Approach	11

2. Project Plan, Organization & Delivery	13

2.1 Timeline	13

2.2 Customer Obligations	14

2.3 Assumptions	14

2.3.1 Project related assumptions	14

2.3.2 Salesforce related assumptions	14

2.4 Organization Structure & Governance	15

3. Services Fees	17

3.1 Financials	17

3.2 Payment Schedule	17

3.3 Travel and Other Expenses	17

4. Signature Block	18

# 1. Project Scope

## 1.1 Background

This Agreement outlines the scope of work and terms for the services provided to Mitsubishi Electric (hereinafter referred to as “CUSTOMER” or “Customer”) by Forsys Software India Pvt Ltd (“Forsys”). The objective of this project is to introduce a Partner Portal, aligning with the customer’s requirements to improve partner collaboration, and enhance overall efficiency through automation and digital transformation.

All terms from the original Master Services Agreement (MSA) apply unless otherwise specified. Any modifications to the scope will require a formal Change Request (CR) and mutual agreement.

Forsys Value Proposition

Why Choose Forsys?

Forsys stands out as a leading Salesforce consulting partner, delivering tailor-made solutions to businesses across industries. Here are some key reasons to choose Forsys:

- Lead-to-Revenue Expertise: Over 200 successful engagements leveraging strategic, industry-specific solutions tailored to streamline the Lead-to-Revenue process for manufacturing and high-tech industries.

- Data Integration & Migration: Proven experience in complex migrations, including ERP/CRM integrations and classic-to-lightning upgrades, ensuring seamless data transitions for clients.

- Accelerated Value with Bolt-on Solutions: Our bolt-on solutions enhance existing systems, providing faster integrations and extending the capabilities of current tech stacks.

- Comprehensive & Customizable Services: End-to-end Salesforce services, from advisory to managed services, backed by industry-specific templates that cater to unique business needs.

Salesforce-Forsys Partnership

As a trusted Salesforce Summit partner, Forsys delivers expertise across the Salesforce ecosystem to help clients achieve their digital transformation goals. Our partnership is built on a shared commitment to innovation and customer success. Together, we offer:

- Diverse Salesforce Expertise: Extensive experience across Sales Cloud, Revenue Cloud, Service Cloud, and more, ensuring the best-fit solution for every stage of the customer journey.

- End-to-End Solutions: Complete lifecycle services, from implementation and integration to custom development, ensuring businesses receive tailored, scalable solutions.

- Integration and Migration: Forsys has extensive experience in integrating Salesforce with external systems and managing complex data migrations. Whether moving legacy data or establishing seamless connections with other enterprise applications, our approach minimizes disruption and maximizes value.

- Proven Success & Innovation: Trusted by industry leaders, Forsys consistently delivers innovative solutions, helping clients drive growth through cutting-edge technology and Salesforce best practices.

- Global Reach & Scalability: With a strong global presence, Forsys offers scalable solutions that support businesses of all sizes in achieving their digital transformation goals.

Data Migration Capability

Forsys offers specialized data migration services, designed to ensure the accurate and efficient transfer of data from legacy systems to modern platforms:

- Global Data Migration Expertise: Forsys supports global data migrations for Salesforce projects, handling complex scenarios with large volumes of data. Our approach is systematic and thorough, minimizing risks associated with data loss or inaccuracies.

- Automated Tools and Processes: We leverage proprietary automation tools that streamline data migration activities, reducing manual effort and enhancing accuracy. This technology-driven approach ensures that migrations are completed on time and within budget.

- Legacy Data Expertise: Our team is skilled in working with various legacy systems, understanding the nuances of different data structures and formats. This expertise enables us to plan and execute migrations that preserve data integrity and maintain operational continuity.

- Post-Migration Support: Forsys provides comprehensive support following data migration, including validation, troubleshooting, and performance optimization. This ensures that your new system functions smoothly and delivers the expected benefits.

Key Differentiators

- Adaptable Delivery Models: Forsys offers flexible engagement models tailored to client needs, including dedicated teams, hybrid onshore-offshore resources, and scalable project support. This adaptability allows us to respond effectively to changing requirements and project dynamics.

- Commitment to Quality and Innovation: Forsys is dedicated to delivering high-quality solutions that drive real business outcomes. We continuously innovate our methodologies and tools, ensuring that our clients benefit from the latest advancements in technology and process optimization.

- Strong Governance Framework: Forsys implements a structured governance framework for all projects, ensuring clear communication, transparent progress tracking, and alignment with client goals. This focus on governance helps keep projects on track and aligned with expectations.

- Client-Centric Approach: Forsys prioritizes client success, building strong, collaborative relationships and delivering solutions that are tailored to each client’s unique needs. We are dedicated to providing support at every stage of the project, ensuring that our clients achieve their desired outcomes.

## 1.2 Scope of Work

This section defines the scope of "Salesforce Implementation Services" to be delivered by Forsys to the Customer under this SOW. Detailed scope and objectives will be confirmed during the define and design phases. If changes or expanded scope are necessary at any point during this Project, the parties will follow the Project Change Request (“CR”) procedure to modify the estimated schedule, fees, or other SOW terms.

## 1.2.1 Sales Cloud Scope

| S No |  | Module Name |
| --- | --- | --- |
| 1 |  | Lead Management |
| 1.1 | Lead Configuration | Configure standard lead fields, page layouts, and record types required for internal and partner-sourced leads. |
| 1.2 | Lead Assignment & Sharing | Set up basic assignment rules and sharing settings so leads created by partners flow to internal teams or to the corresponding partner account. |
| 1.3 | Lead Conversion Mapping | Define mapping for Lead → Account, Contact, Opportunity to ensure partner-created leads convert correctly. |
| 2 |  | Account & Contact Management |
| 2.1 | Account Setup | Configure standard Account fields, layouts, and record types for Customer Accounts and Partner Accounts. |
| 2.2 | Contact Setup | Configure Contact fields and layouts, including linking partner contacts to Partner Accounts. |
| 2.3 | Visibility & Sharing | Define simple sharing rules so partners only see their own accounts and contacts. |
| 3 |  | Opportunity Management |
| 3.1 | Opportunity Stages & Fields | Configure standard opportunity stages and fields required for partner-created opportunities. |
| 3.2 | Partner Opportunity Access | Ensure partner users can view and update their opportunities through the Partner Portal with restricted visibility. |
| 3.3 | Deal Registration Alignment | Enable fields for deal registration status, ownership, and internal approvals (details of process in Partner Portal scope). |
| 4 |  | Products, Price Books & Quotes |
| 4.1 | Product & Price Book Setup | Configure Product and Price Book structure—including partner-facing price books if applicable. |
| 4.2 | Quote Enablement | Enable the standard Quote object so partners can generate simple quotes from opportunities. |
| 4.3 | Quote–Opportunity Sync | Configure syncing so partner-created quotes update the parent opportunity automatically. |
| 5 |  | Reports & Dashboards |
| 5.1 | Internal Reports | Create summary reports for partner performance: leads, opportunity pipeline, won deals. |
| 5.2 | Partner-Facing Dashboards | Configure basic dashboards accessible to partner users (e.g., open leads, open opportunities, submitted deal registrations). |
| 5.3 | Sharing & Security | Ensure reports/dashboards only show data relevant to a partner’s own records. |
| 6 |  | Partner Portal – Sales Cloud Coherence |
| 6.1 | Partner User Access Mapping | Map Sales Cloud objects (Lead, Account, Contact, Opportunity, Quote) to Partner Portal permissions and page access. |
| 6.2 | Record Ownership & Visibility Rules | Define how records created from the Partner Portal appear in Sales Cloud—for example: - Partner-created leads → Assigned to internal queue / partner manager - Partner opportunities → Owned by partner but visible internally - Partner quotes → Visible and editable by internal sales |
| 6.3 | Data Flow Between Internal and Partner Users | Design simple two-way collaboration flows: - Internal reps can push leads/opportunities to partners - Partners can update progress, upload files, and request approvals |
| 6.4 | Notifications & Acknowledgements | Set up basic email alerts for internal teams when partners create leads, register deals, or update opportunity stages. |
| 7 |  | Automation |
| 7.1 | Lead Assignment Flow | Flow to route partner-generated leads to the right internal team. |
| 7.2 | Opportunity Update Notifications | Notifications for key opportunity updates made by partners. |
| 7.3 | Data Validation Rules | Light validations to ensure data completeness (e.g., mandatory stage updates, required fields for registration). |
| 7.4 | MS Outlook Integration | Email and Calendar Sync with Salesforce for tracking customer communications. |

## 1.2.2 Partner Portal Scope

| S No | Module | Topic | Requirement |
| --- | --- | --- | --- |
| 1 | New Channel Partner Onboarding | Capture Channel Partner Details | i.Questionnaire Excel Import Option ii.Financial Evaluation a.Last three years P&L(Detailed) b.One Year Bank Statement c.Last three years' Balance Sheet (Detailed) d.Company Registration documents: GST, Partnership Deed, incorporation certificate. The A&F team will do the Financial evaluation, the team will share a Customer Evaluation document (The A&F team should be able to upload a document), and the customer evaluation document should be visible only to MEI Channel Head. iii.Business Plan for MEI |
| 2 |  | Channel Partner Approval | Once the Channel Partner provides all onboarding essential inputs, it shall be raised for approval internally New Channel Partner Onboarding Approval flow: Regional Head→ Sales Head → Channel Head |
| 3 | Partner Agreement Management | Agreement Generation | Partner Agreement to be generated outside of Salesforce HO team to upload a pdf or word document on Sales Cloud (shareable files), which shall be accessible by the Channel Partner Channel Partner to have the ability to do e-signature via Integration of a 3rd party tool (connector based) |
| 4 |  | Required Documents | With the signed agreement, the Partners will upload necessary documents: i.Company Name (Legal name of the Channel Partner) ii.Business Type (Drop-down selection: Partnership, Private Limited, Public Limited, LLP, Sole Proprietorship, Others) iii.GST Registration Number (along with a PDF copy of the GST certificate) iv.MSME Registration (if applicable, along with the certificate) v.Certificate of Incorporation (for Private/Public Limited companies) vi.Partnership Deed (if applicable) |
| 5 |  |  | The administrator will upload the finalized agreement copy annually to the Channel Portal once the signing process is completed from MEI. This document will be accessible for download by the partners |
| 6 |  | MEI Members Signing process | Respective stakeholders can have the ability to sign the channel agreements individually. |
| 7 |  | Authorisation Certificate Upload | The admin should have the rights to upload the Authorisation certificate once the agreement is signed and the required documents are shared by the channel partners |
| 8 | Channel Partner Profile | Profile Layout | Channel Partner to have the provision to access their profile and find the below-mentioned details( This information needs a mass upload form the admin) Company Details 1. Company Details: o Name: Official legal name of the Channel Partner 2. Business Type: Dropdown for selecting the type (Private Limited, Partnership, etc.) 3. GST Registration Number: Unique identifier and a PDF of the GST certificate. 4. MSME Registration: If applicable, upload MSME Certificate. 5. Incorporation Details: Certificate of Incorporation for private/public limited companies. Partner Contact Information 1. PrimaryContact - Name, Position, Phone Number, Email Address 2. Secondary Contact - Name, Position, Phone Number, Email Address Address Information 1. Head Office Address: Full address including country, and postal code. 2.Branch/Shipping Address (if applicable): Location-specific details. Additional Information 1. Banking Details: Bank name, account number 2. Insurance: Insurance provider and policy number 3. Website & Social Media Links: Official company website and social media profiles 4. Last 3 years sales 5. Current year Target Vs Till date achievement 6. Channel Category: Diamond/ Platinum/ Gold/ Silver/ Bronze 7. Channel type: FA/ LVS/ SI 8. Payment Terms |
| 9 |  | User Access & Role Management | Define user roles and permissions (full or partial access). |
| 10 | Channel Partner Performance Analytics | Reports | 1. Sales Reports: Detailed reports showing total sales, sales by product group, and sales performance. 2. Payment Reports: Due and overdue payments displayed for each channel partner. 3 . Inventory Reports: Show current stock availability, including product quantity and associated value 4. Order Status Reports: Track purchase orders from creation to delivery. 5. Training Reports: Track the completion of training modules and certifications |
| 11 |  | Performance Dashboards | The following Key performance metrics to be displayed on the Home Page - • FY25 Key Customer Performance: Target vs achievement per month. • Year on Year (YOY) Achievement: Comparison of FY24 vs FY25. • Monthly Achievement: Monthly net buying from MEI. • Pending POs: List of pending purchase orders. • Payment Status: Due and overdue payments. |
| 12 | Customer Master | Creation of Channel Partner's Customer | At every instance of PO creation, the Channel Partner needs to maintain or tag the Purchase order to the end customer (Channel Partner's Customer) Channel Partner to have the ability to maintain Customer Master with the following details - •Customer Name •GST Number •Address •Industry Segment •Sub-segment •Customer Segment (it will be amended as per actual requirement |
| 13 | Purchase Order (PO) Management | PO Creation & Submission | •Channel Partner to have the ability to create a new PO •Ability to add Products & Price (based on accessibility to Material & Price Master) •Provision to add Discounts (manually ) •Validations on the allowed amount of Discounts for the Channel Partner •Provision to send for Approval |
| 14 |  | PO Approval Flow | PO Approval to be 3 levels (Sales Coordinator → Product Managers → Supply Chain Management) |
| 15 |  | PO processing via Integration | •Once approved the PO shall be synced with SAP to create SO •Post which the Invoices & Material Dispatch Delivery Schedule / date to be pushed back in Salesforce from SAP •Channel Partner to have access to Invoice & Delivery Schedule |
| 16 |  | PO Status Tracking | •Channel Partner to have the ability to track the Material Dispatch Status (source of truth to be SAP) •Freight details to be visible to the Channel Partner (source of truth to be SAP) |
| 17 | Special Price requests | Special Price requests by Channel Partner | •Channel partners to submit SPR forms with details like the product details, quantity, customer, the reason for the special price, future business prospects, competitor details, sector details. •The SPR request shall be approved by internal users (Branch Head → Regional Head → National Sales Head → Marketing Team) •SPR approvals shall be time-bound, quantity, or value constraints. •Once approved, the SPR is integrated into SAP, ensuring real-time data synchronization. It will be reflected in the PO details and invoice generation |
| 18 | Information Sharing | Sales & PO Updates | Provide real-time views of pending orders, payments, and customer leads through integration with SAP |
| 19 | Price List |  | MEI will maintain the material master and unit prices for each material code. Channel Partners can see the unit list price of each material code by search option.The complete price list should not be visible in one click |
| 20 | Documentation | Test Certificate | The certificate must include: Reference number, Date, Customer details (name, address), Product information (product code, serial number, PO, invoice details), Directives and standards (e.g., EMC Directive, Low Voltage Directive), Signature section. Input Sources: User Input: Selection of Product group, material, Information like PO and invoice details, product Sr. No. Output: Test certificates in PDF format |
| 21 |  | Warranty certificate |  |
| 22 |  | Training Calendar | The Annual and monthly training calendar should be available on the portal Partners can request customized training sessions for their teams, detailing the topics they wish to focus on. Requests will go through an approval flow (Regional Head → Marketing Team), and the training schedule will be shared once approved. Key Points for FOC Training Form General Guidelines: The form must be fully completed and approved by the Department Head before submission to CSD. Submission should be made at least 10 working days prior to the training date. This form is for internal communication only; incomplete forms will not be accepted. Requester Information: Name, Designation, Department Location & Contact Details (Email, Phone Number) Training Details: Training Type: Regular / Customized Training Agenda & Duration (Days) Schedule of Training Location of Training: FA Center (PNQ/GGN/BLR/MAA/AMD) or Customer Site Customer Information: Customer Name & Address Contact Person Name & Contact Details Total No. of Participants Training Activity: Pre-Sale / Post-Sale Customer Type: New / Existing (OEM / End User / Other) Customer Responsibility: JCD / MEI Sales Business Impact: For New Customers: Will this training help in winning a Purchase Order? (Yes/No/Not Sure) If Yes, Expected Business Volume For Existing Customers: FOC Training committed in previous purchase? (Yes/No) PO Details FOC Justification: Specific reason for providing Free of Cost (FOC) training Cost Estimation: |
| 23 |  | Custom Training Requests | Partners can request customized training sessions for their teams, detailing the topics they wish to focus on. Requests will go through an approval flow (Regional Head → Marketing Team), and the training schedule will be shared once approved. Key Points for FOC Training Form General Guidelines: The form must be fully completed and approved by the Department Head before submission to CSD. Submission should be made at least 10 working days prior to the training date. This form is for internal communication only; incomplete forms will not be accepted. Requester Information: Name, Designation, Department Location & Contact Details (Email, Phone Number) Training Details: Training Type: Regular / Customized Training Agenda & Duration (Days) Schedule of Training Location of Training: FA Center (PNQ/GGN/BLR/MAA/AMD) or Customer Site Customer Information: Customer Name & Address Contact Person Name & Contact Details Total No. of Participants Training Activity: Pre-Sale / Post-Sale Customer Type: New / Existing (OEM / End User / Other) Customer Responsibility: JCD / MEI Sales Business Impact: For New Customers: Will this training help in winning a Purchase Order? (Yes/No/Not Sure) If Yes, Expected Business Volume For Existing Customers: FOC Training committed in previous purchase? (Yes/No) PO Details FOC Justification: Specific reason for providing Free of Cost (FOC) training Cost Estimation: |
| 24 |  | Webinar | The Webinar details should be available in the portal with the link to join the webinars. |
| 25 | E-Learning Platform | Learning Module | Provide structured training to channel partner teams Assessment: Each module will feature an MCQ-based assessment to test the participant's knowledge. Certificate Generation: Participants who pass the assessment will receive a system-generated certificate. The certificate will be stored in the system for easy retrieval. |
| 26 | Integration | Integration | Material Master Price Master PO Creation -Salesforce order to be synced in ERPon closure of the order or agreed statuschangeintheERP system. ERP SO to be updated back into Salesforce Sales Order Status update -ERP Order status to be updated and synced in Salesforce Material Dispatch Status – SAP to send out Special Prices – Once approved, the SPR is integrated into SAP, ensuring real-time data synchronization. It will be reflected in the PO details and invoice generation. Invoice -ERP invoices are to be synced in Salesforce against the customer master or Salesforce Order Outstanding Payments against dealer-Outstanding payments to be synced in salesforce |

## 1.2.3 Training Scope

| Sr. No. | Requirement / Objectives | Forsys Scope | Mitsubishi Electric Scope |
| --- | --- | --- | --- |
| 1 | Training | Forsys to provide the below Training #1 End User Training (Train the Trainer) - This training will consist of step-by-step tutorials on using the tool for Salesforce Solution functionality. Two sessions of end-to-end training will be provided before going-live. #2 Administrator technical knowledge Transfer - This Knowledge transfer session will consist of all components that have been built into the system for the Mitsubishi Electric Technical/Admin team to support users and also extend the functionality if required | - To provide the list of users to be part of the end user training sessions and availability based on timelines - For Administrator Technical KT, the user/s should have Salesforce knowledge to understand the KT sessions and be able to support future enhancements if required |

## 1.2.4 Out of Scope

- Code release schedules are not included in the project plan and may require a reassessment of effort and costs if they impact delivery.

- Any requirements not explicitly listed under the “Scope of Forsys Work” section will be treated as out of scope.

- No other Integration other than what is mentioned in the scope.

## 1.3 Delivery Approach

The following activities, work products and deliverables are provided by Forsys Hybrid Implementation Methodology (FHIM). Forsys and Customer will be responsible for completing their activities, work products

and deliverables, as indicated in the following table.

Hybrid Implementation Methodology components have the following types:

- Deliverables: Forsys holds primary responsibility and are subject to the deliverable acceptance provisions described herein

- Work Product: an FHIM component that is not a Deliverable and does not require Customer approval

- Activities: an FHIM component that is not a Deliverable and does not require Customer approval

| FHIM Phase | FHIM Component | Owner |  |  | FHIM Component Type |
| --- | --- | --- | --- | --- | --- |
|  |  | Forsys | Mitsubishi Electric | Joint |  |
| Plan | Customer Welcome | Y |  |  | Activity |
|  | Installation of Salesforce Products and Packages |  | Y |  | Work Product |
|  | Customer Readiness Checkpoint | Y |  |  | Activity |
|  | Develop Project Plan |  |  | Y | Deliverable |
|  | Kick-off Project |  |  | Y | Activity |
| Define | Conduct Workshop | Y |  |  | Activity |
|  | Business Requirement Development |  | Y |  | Activity |
|  | Business Requirement Review and Validation |  |  | Y | Activity |
|  | Functional Requirement Documentation | Y |  |  | Deliverable |
| Design | Initial Functional Test Cases | Y |  |  | Deliverable |
|  | User Acceptance Test Cases |  | Y |  | Deliverable |
|  | Solution Design document with Functional Design | Y |  |  | Deliverable |
|  | Initial Deployment Tracker | Y |  |  | Work Product |
| Build | Solution – Ownership Forsys | Y |  |  | Deliverable |
|  | Solution – Ownership Customer |  | Y |  | Work Product |
|  | Unit Testing – Forsys | Y |  |  | Activity |
|  | Final UAT Cases | Y |  |  | Deliverable |
|  | Update Deployment Tracker | Y |  |  | Work Product |
|  | Migration to Test | Y |  |  | Activity |
| Test | End-to-End Testing | Y |  |  | Activity |
|  | User Acceptance Testing |  | Y |  | Activity |
|  | UAT Issues Management |  | Y |  | Activity |
|  | UAT Issues Resolution |  |  | Y | Activity |
|  | Update Deployment Tracker | Y |  |  | Work Product |
|  | UAT Sign Off | Y |  |  | Deliverable |
| Launch | Train the Trainer | Y |  |  | Activity |
|  | End-to-End Training |  | Y |  | Activity |
|  | Go/No-Go decision |  | Y |  | Activity |
|  | Migration to Production |  |  | Y | Activity |
|  | Solution Acceptance |  | Y |  | Activity |
|  | Knowledge Transfer | Y |  |  | Activity |
|  | Soft Launch | Y |  |  | Activity |
|  | Post Production Support | Y |  |  | Activity |

# 2. Project Plan, Organization & Delivery

## 2.1 Timeline

The below timeline is a proposal and is subject to change. The total project duration including 2 weeks of hypercare is estimated to be 13 weeks. The start date of the project will be based on a mutually agreed upon date between Forsys and Customer. The project start date cannot be earlier than 2 weeks after the SoW signature.

| ME - Salesforce Sales Cloud + Partner Portal Implementation | WK1 | WK2 | WK3 | WK4 | WK5 | WK6 | WK7 | WK8 | WK9 | WK10 | WK11 | WK12 | WK13 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Define/Design |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  | Sales Cloud Implementation |  |  | Partner Portal Implementation |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  | QA |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  | UAT |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  | Go-Live & Hypercare |  |

## 2.2 Customer Obligations

As part of this Project engagement, it is required for Mitsubishi Electric to:

- Clearly define and communicate project requirements and objectives.

- Identify and ensure the participation of key stakeholders in necessary discussions.

- Facilitate Communication between stakeholders as needed from Customer Crossflow teams.

- Ensure availability of required infrastructure like Jira / Deployment tools, Sandboxes, VPN ( if any).

- Supply all necessary data, information, and existing documentation relevant to the project.

- Make timely decisions on project-related scope / issues and be available for decision-making meetings.

- Provide access to required salesforce environments and required packages.

## 2.3 Assumptions

## 2.3.1 Project related assumptions

- The cost and project estimates provided in this proposal are for providing budgetary quotes.

- The estimation is currently based on the available information and will be refined further as needed after all the requirements are identified.

- Mitsubishi Electric will allocate a Business Analyst/Project Manager and access to the key stakeholders for coordination, participation, feedback & validation of the design and delivery activities.

## 2.3.2 Salesforce related assumptions

As the Solution is 100% native to Salesforce, the execution of this SOW is dependent on the Customer’s configuration and management of Customer Salesforce instances. The readiness of the instances supports the following standard Salesforce features, practices, and policies:

| Salesforce Currency | We will leverage the multi-currency capability provided by Salesforce. |
| --- | --- |
| Salesforce Objects | The customer will be responsible for any additional custom objects and/or third-party object configurations that are not part of the scope. |
| Salesforce Platform | The solutions are subject to the constraints, limitations, features, and capability provided by the Salesforce platform, e.g., the limitation of uploaded files to twenty-five (25) megabytes, and 80% code coverage. |
| Salesforce Environments | The customer must provide all necessary Salesforce environments, including sandboxes, to enable the performance of the Project as described herein. The customer is required to license all required Salesforce environments, including sandboxes, directly from Salesforce. Failure to do so will alter the expected duration and cost of the project implementation and require a Change Order. Forsys will assist the customer with the creation of the Sandboxes. FORSYS and Customer will conduct the following Project activities within the specified Salesforce sandbox environments: - All configurations/development will be done in Build, a developer or higher Salesforce sandbox - All testing will be done in Test, a developer pro or higher Salesforce sandbox - While lesser varieties of Salesforce sandbox environments are available, the storage capacity of a full-copy sandbox is required for the Solution. Please consult Salesforce materials at help.Salesforce.com for additional sandbox details. - FORSYS will help conduct the following Solution migration activities amongst these Salesforce environments for each phase (these does not include bug fixes/CRs): - Migration from Build to QA upon the successful conclusion of the Build Phase - Migration from QA to UAT upon the successful conclusion of the QA Phase - Migration from UAT to Production upon the successful conclusion of the Test Phase |
| Salesforce Code Coverage | The Services included herein will not require the modification of third-party code in Customer’s Salesforce environments. Cumulative code coverage in the Customer's Salesforce environment cannot be guaranteed by Forsys. Forsys will provide 90% of the code coverage for the components built in the scope. |

## 2.4 Organization Structure & Governance

Project Managers from both the Customer and Forsys will establish appropriate governance to ensure effective decision-making and sign-off procedures during the planning stage.

Team Structure (Business Program Owners, IT Program Owners, Functional Group SMEs)

- Steering Committee: Oversees key decisions, major issue resolution, and risk mitigation.

- Operating Committee: Coordinates with functional groups to ensure project activities are aligned and standardized.

Project Communication Cadence

- Daily Standup Calls

- Weekly Status Updates with the Operating Committee and Business owners

- Monthly Steering Committee check-ins, with ad hoc meetings for major issues requiring guidance

Change Control Board

- Any agreed scope changes will follow a formal change control process

- The Change Control Board will include key client stakeholders for review and approval

Escalation Mechanism

The escalation process is designed to address issues that require attention from program or project management, ensuring the project remains within the agreed budget, scope, and timeline.

Escalation Guidelines:

- Criteria for Escalation:

- When standard issue resolution processes fail to deliver a satisfactory solution.

- When there is a significant impact on operations or a risk to the project timeline.

- Escalation Process:

- Initial Level: Issues are first addressed within the project teams to seek an immediate resolution.

- Project Management Level: If unresolved, the issue is escalated to project management for further action.

- Executive Level: For critical issues that affect project delivery, the Steering Committee will intervene to make strategic decisions.

The below diagram illustrates the proposed escalation matrix, detailing the various levels and team members involved from both Forsys and the Customer.

# 3. Services Fees

## 3.1 Financials

The total estimated cost for the implementation is based on the defined scope. Any changes to the scope may result in additional charges, subject to approval through a change order process.

| Service Description | Total Fee (INR) |
| --- | --- |
| Partner Portal | 25,17,720 |

## 3.2 Payment Schedule

| Milestone | Description of Milestone | Fee % | Payment (INR) |
| --- | --- | --- | --- |
| 1 | SoW Signature | 50% | 12,08,860 |
| 2 | Build Phase Sign Off | 20% | 4,83,544 |
| 3 | Go-live and support completion (End of Week 13) | 30% | 7,25,316 |

- Any additional hours incurred will require a change order and will be billed separately.

- Applicable taxes (18%) are not included in the estimated cost and will be added at the time of invoicing.

## 3.3 Travel and Other Expenses

Any travel or project-related expenses must be pre-approved by the Customer and will be reimbursed based on actual costs. Travel expenses are not included in the total estimated cost.

# 4. Signature Block

The undersigned are authorized representatives of their respective parties and have the authority to bind these parties, including any indicated affiliates. This SOW is executed and delivered by the parties and will be effective as of the specified effective date.

| Mitsubishi Electric | Forsys Software India Pvt Ltd |
| --- | --- |
| By: | By: |
| Name: | Name: Sourav Bhattacharya |
| Title: | Title: Senior Director |
| Date: | Date: 24-11-2025 |