| Sr No | Action Item | Owner |
| --- | --- | --- |
| 1 | Create a subtask to rename Subscription Services (Assignee: Sheshma). | Chaitali/Maha |
| 2 | Create a JIRA to update Catalog/Category values based on the highlighted fields in ‘Structure 2’ and ‘Subscription Contract’ tabs (Assignee: Sheshma). - | Chaitali/Maha RCA-1279 |
| 3 | Create a subtask to reconfigure visibility rules that were built using the “All Products” category (Assignee: Sheshma). | Chaitali/Maha |
| 4 | Create a subtask to remove the Deal Type restriction for the Contract Type picklist (Assignee: Sheshma). | Chaitali/Maha RCA-1280 |
| 5 | Import a Partner Opportunity (Sales Motion = MSP-Registered) from staging, along with Account data for validating the MSP Registered Partner Discount Rule. | Prasanth/Nagalakshmi |
| 6 | Validate and resolve the Attribute Pricing issue. | Nagalakshmi |
| 7 | Re-check Partner Discount Pricing Rules impacted by the removal of deal type restrictions. | Prashanth |
| 8 | Re-verify all Volume-Based Discount Pricing Rules. | Haritha |
| 9 | Add a status column at the end of the Pricing Rules sheet to track the implementation status of each discount rule. | Prashanth/Jyothi/Haritha/Mahitha |
| 10 | Share the complete list of fields referenced in all Approval Rules. | Harcharan/Jyothi |
| 11 | Confirm with Negatwa whether steps 2, 3, 4, 5 should follow sequential approvals. | Rohit |
| 12 | Revisit Approval Steps 2, 3, 4, and 5 so they all follow a sequential approval flow. | Harcharan /Nagalakshmi |
| 13 | Verify Partner Sales Motion-related approval rules in Apttus where type = error. ( typo -error) | Chaitali |
| 14 | Confirm whether the Recall action is functioning correctly. | Nagalakshmi |
| 15 | Validate the issue where the standard Discount field is not populating as expected; re-check the OOTB discount field behaviour. | Pricing Team/Nagalakshmi |
| 16 | To make Approval Comments optional for all approval steps. | Harcharan |
| 17 | To validate the scenario where the Quote Status is not updating to Approved. | Harcharan |
| 18 | To replace the ABO Type field with Quote Type = Renewal, where applicable. | Harcharan |
| 19 | Create separate flows or decision elements for independent conditions to ensure all criteria trigger correctly when multiple conditions are satisfied. | Harcharan/Jyothi |
| 20 | Test the approach suggested by Nagalakshmi for locking the Quote during Parallel Approvals. | Harcharan |
| 21 | Add a status column to the Approval Rules sheet to indicate the implementation status, highlight criteria that will not work in the current setup (e.g., Partner Selling Motion, Credit Reason), and ensure all required fields are included on every approval rule; call out any missing fields. | Harcharn/Jyothi |